PRODUCT REQUIREMENTS DOCUMENT

CFA Moodle

Accessibility & Brand

Testing Sandbox

Preview, test, and validate brand + accessibility decisions

before applying them to the live Moodle Cloud site

| Field | Detail |
| --- | --- |
| Product Name | CFA Brand Sandbox (working title) |
| Version | 0.2 — Revised PRD (post-review) |
| Date | February 2026 |
| Author | CFA Digital Team |
| Stack | Next.js 14+ (Vercel) + Supabase + React + Zustand |
| WCAG Target | WCAG 2.2 Level AA (tool and exported themes) |
| Status | Planning / Pre-development |

🔄 Changes in v0.2 This revision incorporates all feedback from the v0.1 review. Major changes include: • WCAG target upgraded from 2.1 AA to 2.2 AA throughout the document • Tool accessibility moved from Phase 5 → Phase 0 (foundational, non-negotiable) • New Section 9: Git Strategy & DevOps (was entirely missing) • New Section 10: Non-Functional Requirements (performance, auth, offline) • State management committed to Zustand (removed “or Context” ambiguity) • Terminology: “plain CSS output” used consistently (not SCSS) • Undo/Redo, keyboard shortcuts, panel resizing added to UI spec • Responsive preview and zoom moved from Phase 5 → Phase 1 • Zod schema validation, selector versioning, config backup added • Auth scaffolding moved to Phase 0; email allowlist flow defined • Phased delivery restructured per priority adjustments All changed sections are marked with ✅ UPDATED or ➕ NEW indicators.

# Review Feedback Analysis

This section systematically analyses every piece of feedback from the v0.1 review, documents the action taken (Accept, Defer, or Modify), and explains where the change appears in the revised PRD.

## Review Area 1: Problem Statement & Vision

Reviewer assessment: Strong. One gap identified.

| Feedback | Action | Resolution in v0.2 |
| --- | --- | --- |
| Add branding change frequency metric to strengthen business case | Accept | Section 1.1 now includes a callout: ~6–8 changes/quarter, 15–45 min each, ~1 CSS breakage/quarter. |

## Review Area 2: Project Implementation

Reviewer noted 6 specific technical concerns.

| Feedback | Action | Resolution in v0.2 |
| --- | --- | --- |
| Zustand vs React Context — needs a decision, not “or” | Accept | Committed to Zustand + zustand-temporal throughout. Rationale: 30+ tokens, selector-based re-renders, undo/redo via temporal middleware. Section 5.1. |
| SCSS vs CSS terminology is inconsistent | Accept | Clarified everywhere: generates “plain CSS rules” pasted into Moodle’s “Raw SCSS” field. No SCSS variables, nesting, or @import. Sections 4.4, 5.3. |
| Selector verification should be automated, not quarterly manual check | Accept | Playwright script + weekly GitHub Actions cron added to Phase 0. Results stored in new selector_map_versions table. Section 5.2, 9.3. |
| PDF export should be client-side, not server route | Accept | Changed to @react-pdf/renderer (client-side). Removed api/export-pdf route. Keeps app stateless. Section 4.4, 5.1. |
| React error boundaries not mentioned | Accept | Each panel wrapped in independent error boundary with fallback UI. Section 5.3. |
| Testing strategy too thin (only 2 test files) | Accept | Expanded to 4-layer strategy: unit (Vitest), integration (Testing Library), visual regression (Playwright), E2E (Playwright). New Section 5.5. |

## Review Area 3: Website / Site Layout

Reviewer noted 6 layout improvements needed.

| Feedback | Action | Resolution in v0.2 |
| --- | --- | --- |
| Add draggable panel dividers for resizing | Accept | react-resizable-panels library added. Section 7.1. |
| Sticky header with Undo/Redo buttons | Accept | Sticky header bar with Undo/Redo + Save/Compare/Export. Section 7.1. |
| Tool accessibility must be Phase 0, NOT Phase 5 | Accept (Critical) | Moved to Phase 0 as foundational. Semantic HTML, ARIA, keyboard nav, skip links from day one. Section 8, 10.3. |
| Dark mode for tool UI | Accept (Phase 5) | Added as Phase 5 enhancement. Not MVP-critical. |
| Preview zoom controls (50–125%) | Accept | Zoom toggle added to preview panel header. Section 4.1, 7.1. |
| Responsive preview moved to Phase 1 | Accept | Device-width selector (375/768/1280px) in preview header. Sections 4.1, 8 Phase 1. |

## Review Area 4: Git Control & DevOps

Reviewer assessment: "The PRD has zero mention of version control, CI/CD, or development workflow." — Critical gap.

| Feedback | Action | Resolution in v0.2 |
| --- | --- | --- |
| Git branching strategy (main/develop/feature/hotfix) | Accept | New Section 9.1 with full branching model. |
| Branch protection on main | Accept | PR reviews + passing CI required. Section 9.1. |
| Conventional Commits (feat:, fix:, docs:) | Accept | Section 9.2 with examples. |
| CI/CD pipeline (lint → typecheck → test → build → deploy) | Accept | Full pipeline table in Section 9.3. |
| Environment variable management | Accept | .env.local for dev, Vercel env vars for prod. Never commit secrets. Section 9.4. |
| Vercel preview deploys per PR | Accept | Section 9.5. |
| Weekly selector verification cron | Accept | Section 9.3 CI pipeline table. |
| Use pnpm for dependency management | Accept | pnpm throughout. Section 5.1. |

## Review Area 5: Additional Details & Recommendations

Reviewer identified 10 missing items.

| # | Feedback | Action | Resolution |
| --- | --- | --- | --- |
| 1 | Auth scope: invitation/allowlist flow | Accept | Email allowlist + magic links. Admin manages allowlist. Section 10.1. |
| 2 | Performance budgets | Accept | Lighthouse 90+, preview < 2s, interaction < 100ms. Section 10.2. |
| 3 | Offline capability (Service Worker) | Defer to v2 | Adds complexity; core requires Supabase. Noted in Section 10.5. |
| 4 | Selector map versioning in data model | Accept | New selector_map_versions table in Section 5.2. |
| 5 | Keyboard shortcuts (Ctrl+Z/S/E) | Accept | Full shortcut table in Section 7.3. |
| 6 | Analytics / telemetry | Accept | Vercel Analytics (built-in). PostHog deferred to v2. Section 5.1. |
| 7 | Zod schema validation for JSONB tokens | Accept | ThemeTokens Zod schema defined. Validates on save/load. Section 5.4. |
| 8 | Brand palette management UI | Accept | Admin-only “Manage Palette” page in Phase 4. Section 8. |
| 9 | Backup / export all configs as JSON | Accept | “Download all configs as JSON” in Phase 4. Section 4.5. |
| 10 | WCAG 2.2 AA target (not 2.1) | Accept | Updated throughout entire document. Cover page, Sections 3–10. |

## Review Area 6: Priority Adjustments

All six priority changes accepted.

| Item | Was | Now | Status |
| --- | --- | --- | --- |
| Tool accessibility | Phase 5 | Phase 0 | ✅ Accepted — foundational |
| Responsive preview toggle | Phase 5 | Phase 1 | ✅ Accepted |
| Keyboard navigation | Phase 5 | Phase 0 | ✅ Accepted — built-in from start |
| Supabase Auth scaffolding | Phase 4 | Phase 0 | ✅ Accepted — scaffolding early |
| Git + CI/CD setup | Not listed | Phase 0 | ✅ Accepted — before any code |
| Undo/Redo system | Not listed | Phase 1 | ✅ Accepted — critical UX |

## Summary of Review Impact

Review Impact Summary Total feedback items: 26 Accepted: 25 (96%) Deferred to v2: 1 (offline Service Worker — adds complexity, not MVP-critical) Rejected: 0 New sections added: 2 (Git/DevOps, Non-Functional Requirements) Phases restructured: Phase 0 expanded significantly; Phase 5 items moved earlier Data model changes: +1 table (selector_map_versions), +2 columns, Zod validation Project structure: expanded from 35 to 55+ files with test directories

# 1. Problem Statement

## 1.1 The Gap

The Centre for Accessibility (CFA) operates a Moodle Cloud training platform. Every branding or styling change requires the site administrator to:

- Write CSS code and paste it into a Raw SCSS text field.

- Purge the server cache and wait for the change to compile.

- Open the site in incognito to test the result.

- If the CSS is invalid, the entire site’s styling breaks — requiring manual revert and another cache purge.

- Separately check whether each colour combination meets WCAG 2.2 AA using an external tool.

This trial-and-error loop is slow, risky, and disconnected from the CFA Brand Style Guide. There is no way to preview changes before they go live, and no single tool that connects “what does this look like?” with “does this pass accessibility?” with “how do I apply this in Moodle?”

✅ UPDATED: Frequency metric added per review feedback.

📊 Quantified Impact Estimated frequency: ~6–8 branding-related changes per quarter. Each change: 15–45 minutes of trial-and-error (write → paste → purge → check → revert → repeat). ~1 CSS breakage incident per quarter (entire site unstyled until admin reverts). Zero pre-deployment accessibility validation — contrast issues discovered after going live. Estimated waste: 4–6 hours per quarter on branding trial-and-error alone.

## 1.2 Who Feels This Pain

| Persona | Pain Point | Current Workaround |
| --- | --- | --- |
| Site Administrator | CSS errors break the entire site. No preview. Manual contrast checking. | Copy CSS to a backup text file, make changes, pray. |
| Marketing / Brand Lead | Cannot see how brand colours look in context before they go live. | Take screenshots, annotate in PowerPoint. |
| Accessibility Auditor | Must manually test every colour pair. No batch checking. | WebAIM contrast checker, one pair at a time. |
| Course Designer | No guidance on accessible heading sizes, button colours, or banner design. | Guess and ask admin to fix later. |

## 1.3 Why This Matters More for CFA

CFA is an accessibility organisation. If its own training platform fails WCAG standards, it undermines CFA’s credibility and mission. The tool doesn’t just save time — it enforces brand and accessibility compliance by design, and ensures CFA practices what it teaches.

# 2. Product Vision & Concept

🎯 One-Line Vision A browser-based sandbox that renders a live replica of the CFA Moodle site, lets the team toggle colours, typography, and layout options in real time, validates every combination against WCAG 2.2 AA, and tells them exactly where to apply the change in Moodle.

## 2.1 Core Concept: Three Panels

Panel 1 — Controls (left sidebar): Brand token controls. Colour pickers (with CFA palette swatches), typography selectors, spacing sliders. Organised by Moodle area. Each control shows a Moodle admin path tooltip.

Panel 2 — Live Preview (centre): Faithful HTML/CSS replica of Moodle Boost showing dashboard, course, login, and forum pages. Changes reflect instantly via CSS custom properties. Device-width selector and zoom controls.

Panel 3 — Audit & Export (right sidebar): Live WCAG 2.2 AA audit results for every colour pair. Pass/fail badges, colour blindness simulation, accessible alternative suggestions. One-click CSS export with Moodle path mapping.

## 2.2 Industry Precedents

| Pattern | Example Tools | What We Borrow |
| --- | --- | --- |
| Live Theme Customizer | WordPress Customizer, Shopify Theme Editor, Storybook | Side-by-side controls + preview with instant feedback. |
| WCAG Contrast Checker | WebAIM, Stark (Figma), Colour Contrast Analyser | Real-time ratio calc, AA/AAA badges, alternative suggestions. |
| Design Token System | Tokens Studio, Style Dictionary, Figma Variables | Centralised brand tokens that propagate to all components. |
| Brand Compliance Tool | Frontify, Bynder Brand Guidelines | Guardrails that prevent off-brand choices. |
| Code Export | Figma Dev Mode, Webflow | Visual settings → copy-paste production code. |

# 3. User Stories & Acceptance Criteria

### US-01: Preview brand colour on a Moodle replica

Story: As a brand lead, I want to pick a CFA colour and immediately see how it looks across buttons, links, and active states on a realistic Moodle page, so I can make confident brand decisions without touching the live site.

Acceptance Criteria:

- Colour picker defaults to CFA palette.

- Preview updates within 100ms of change.

- Preview renders navbar, dashboard, course, login, and forum pages.

- Device-width selector (mobile / tablet / desktop) available.

### US-02: Check WCAG 2.2 AA compliance in real time

Story: As an accessibility auditor, I want every colour pair currently active in the preview to be automatically checked against WCAG 2.2 AA and AAA, so I can catch contrast failures before they go live.

Acceptance Criteria:

- Contrast ratio displayed for every text/background pair.

- Pass/Fail badges for AA (4.5:1 text, 3:1 large text, 3:1 UI) and AAA (7:1, 4.5:1).

- Failing pairs highlighted with red indicator on preview.

- Touch target size check (24×24px min per WCAG 2.2 SC 2.5.8).

### US-03: Get accessible colour suggestions

Story: As a site admin, when a colour fails WCAG, I want the tool to suggest the nearest CFA-brand-compliant alternative.

Acceptance Criteria:

- Suggestions stay within CFA brand palette where possible.

- Shows adjusted colour and new contrast ratio.

- One-click to apply suggestion.

### US-04: Export production-ready CSS for Moodle

Story: As a site admin, I want to export all current settings as Moodle-compatible CSS that I can paste directly into the Boost Raw SCSS field.

Acceptance Criteria:

- Output uses plain CSS (no SCSS variables or @import) with verified selectors.

- Section comments for each area.

- Copy-to-clipboard and download buttons.

- Moodle admin path next to each section.

- “Purge caches after applying” reminder.

### US-05: See where to apply each change in Moodle

Story: As a site admin, for every setting I adjust, I want to see the exact Moodle admin navigation path.

Acceptance Criteria:

- Each control shows Moodle path on hover/tooltip.

- Export groups settings by Moodle page.

### US-06: Save and compare configurations

Story: As a brand lead, I want to save named configurations and switch between them to compare for stakeholder review.

Acceptance Criteria:

- Save with name and description.

- Load any saved config.

- Side-by-side comparison mode.

- Shareable read-only links.

### US-07: Test colour blindness simulations

Story: As an accessibility auditor, I want to view the preview through colour blindness simulation filters.

Acceptance Criteria:

- Dropdown: protanopia, deuteranopia, tritanopia, achromatopsia.

- Filter applied to entire preview in real time.

### US-08: Undo and redo changes

Story: As a site admin, I want to undo and redo my changes with Ctrl+Z / Ctrl+Y so I can experiment freely.

Acceptance Criteria:

- Full undo/redo stack for all token changes.

- Keyboard shortcuts Ctrl+Z and Ctrl+Y.

- Visual indicator of undo/redo availability.

# 4. Feature Breakdown

## 4.1 Moodle Replica Preview Engine

Purpose-built HTML/CSS replica of Moodle Boost pages as React components. NOT an iframe of the real site.

- Instant CSS variable updates (no server round-trip).

- Full DOM control for annotation overlays.

- No dependency on live Moodle server.

- Multiple page views: Dashboard, Course, Login, Forum.

✅ UPDATED: Responsive preview and zoom added (moved from Phase 5 per review).

Device-width preview: Selector for Mobile (375px), Tablet (768px), Desktop (1280px). CSS transform + containment.

Zoom controls: 50% / 75% / 100% / 125%. CSS transform: scale() on preview container.

## 4.2 Brand Token Control System

| Section | Controls | CFA Default |
| --- | --- | --- |
| Core Identity | Brand colour picker, site name text | #336E7B (Teal) |
| Navigation Bar | Background colour, text colour, hover style | #404041 bg, #FFF text |
| Login Page | Background, card style, heading colour, button colours | #404041 bg, #F27927 heading |
| Buttons | Primary bg/text, hover bg, border radius | #336E7B bg, #FFF text |
| Typography | Body size, heading scale, line height, max content width | 16px, 1.5 line-height |
| Secondary Nav | Active tab colour, tab text colour | #F27927 active |
| Alerts & States | Success, warning, error, info colours | Green, Orange, Red, Cyan |

Brand guardrails: CFA Palette swatch row in each picker. Off-brand selections trigger a warning badge.

## 4.3 Real-Time Accessibility Audit Engine

✅ UPDATED: WCAG 2.2 AA target (was 2.1). Touch target check added.

Continuously evaluates every active colour pair using WCAG relative luminance formula:

- Body text vs background ≥ 4.5:1 (AA normal text).

- Links vs background ≥ 4.5:1.

- Button text vs button bg ≥ 4.5:1.

- Navbar text vs navbar bg ≥ 4.5:1.

- Headings vs background ≥ 3:1 (large text, ≥ 18pt).

- Focus indicators ≥ 3:1 (WCAG 2.2 SC 2.4.11).

- Touch targets minimum 24×24px (WCAG 2.2 SC 2.5.8).

Additional: Colour blindness simulation (protanopia, deuteranopia, tritanopia, achromatopsia), font size warnings (< 16px), overall accessibility score badge.

## 4.4 CSS Export & Moodle Path Mapping

✅ UPDATED: Terminology: “plain CSS output” consistently. PDF export is client-side.

Critical: Exported code uses only plain CSS rules — no SCSS variables, no nesting, no @import url(). Pasted into Moodle’s “Raw SCSS” field but contains standard CSS only. Verified selectors (.navbar.fixed-top, body#page-login-index, etc.).

Export formats:

- Copy to clipboard (primary action).

- Download as .css file.

- Download as PDF report (client-side via @react-pdf/renderer).

## 4.5 Configuration Saving & Comparison

- Save with name + description. Validated against ThemeTokens Zod schema on save.

- Load any saved configuration.

- Side-by-side comparison mode.

- Shareable read-only links (unique URL slug).

- “Download all configurations as JSON” for data backup.

# 5. Technical Architecture

## 5.1 Tech Stack

✅ UPDATED: Zustand confirmed. PDF client-side. pnpm specified. Analytics added.

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14+ (App Router) + React 18+ | Server components for fast load; client components for interactivity. |
| Styling | Tailwind CSS + CSS Custom Properties | Tailwind for tool UI; CSS vars for Moodle preview. |
| State | Zustand + zustand-temporal | Selectors for targeted re-renders. Temporal adds undo/redo. |
| Accessibility | Custom JS (WCAG 2.2 luminance calc) | Pure client-side. ~50 lines core algorithm. |
| Validation | Zod | ThemeTokens schema validation on save/load. |
| Database | Supabase (PostgreSQL + Auth + RLS) | Configs, users, palettes, audit logs, selector versions. |
| Hosting | Vercel | Zero-config Next.js. Preview deploys per PR. |
| Auth | Supabase Auth (magic link) | Email allowlist. CFA team-only. |
| CSS Generation | Template literals + selector map | Client-side. No SCSS compiler needed. |
| PDF Export | @react-pdf/renderer | Client-side. No server function. |
| Package Manager | pnpm | Fast, strict dependency resolution. |
| Analytics | Vercel Analytics | Built-in. Zero config. |

## 5.2 Data Model (Supabase)

✅ UPDATED: New table: selector_map_versions. Zod validation note. wcag_target field.

### Table: users

Supabase Auth managed. Fields: id, email, display_name, role (admin|editor|viewer), created_at, invited_by.

Access: Admin manages email allowlist. Only allowlisted emails can sign up. RLS policies enforce role-based access.

### Table: configurations

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated |
| name | text | User-given name |
| description | text (nullable) | Optional notes |
| tokens | jsonb | Theme token state. Validated with Zod on write. |
| wcag_target | text | WCAG version (default: “2.2-AA”) |
| accessibility_score | integer | % passing checks at save time |
| created_by | uuid (FK) | Creator |
| created_at / updated_at | timestamptz | Timestamps |
| is_shared | boolean | Shareable link active? |
| share_slug | text (unique) | URL slug for shared view |

### Table: brand_palettes

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated |
| name | text | Colour name (e.g. “CFA Orange”) |
| hex_value | text | Hex code (#F27927) |
| usage_notes | text | When to use |
| wcag_aa_on_white / on_dark | boolean | Pre-calculated AA compliance |
| sort_order | integer | Display order in swatch picker |

### Table: audit_logs

Tracks when configurations are applied to live site. Fields: id, configuration_id, applied_by, applied_at, notes.

### Table: selector_map_versions

➕ NEW: New per review — enables selector versioning.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated |
| version | text | Semantic version (e.g. “1.0.0”) |
| moodle_version | text | Moodle Cloud version verified against |
| selectors | jsonb | { token_key: { selector, property, moodle_path } } |
| verified_at | timestamptz | Last confirmed against live site |
| verified_by | text | Manual or “automated-ci” |
| is_active | boolean | Currently active map for exports |

## 5.3 Architecture Decisions

✅ UPDATED: Error boundaries, CSS terminology, auth scope added.

Client-side preview rendering: 100% client-side React. CSS custom property updates provide sub-100ms feedback.

No real Moodle dependency: Static HTML/CSS replica. Zero risk to live site. Works offline from Moodle.

Verified selectors only: Versioned selector map. Automated weekly verification via Playwright CI cron.

Plain CSS output (not SCSS): Standard CSS rules only. No @import, no SCSS variables, no nesting. Avoids Moodle SCSS compiler failures.

Error boundaries per panel: Independent React error boundaries. Audit crash won’t take down preview.

Email allowlist auth: Supabase Auth + magic links. Admin-managed allowlist. No self-signup.

Client-side PDF export: @react-pdf/renderer. No Vercel serverless function. Avoids cold starts.

## 5.4 Schema Validation (Zod)

➕ NEW: Prevents corrupted JSONB in Supabase.

// lib/tokens.ts

import { z } from 'zod';

const hexColour = z.string().regex(/^#[0-9A-Fa-f]{6}$/);

export const ThemeTokensSchema = z.object({

navbarBg: hexColour, navbarText: hexColour,

brandPrimary: hexColour, loginBg: hexColour,

loginHeading: hexColour, loginButtonBg: hexColour,

loginButtonText: hexColour, btnPrimaryBg: hexColour,

btnPrimaryText: hexColour, btnPrimaryHoverBg: hexColour,

activeTabColour: hexColour,

bodyFontSize: z.number().min(12).max(24),

headingScale: z.number().min(1).max(2),

lineHeight: z.number().min(1).max(2.5),

maxContentWidth: z.number().min(600).max(1600),

});

export type ThemeTokens = z.infer<typeof ThemeTokensSchema>;

## 5.5 Testing Strategy

➕ NEW: Expanded from 2 test files to 4-layer strategy.

| Layer | Tool | What It Tests | Trigger |
| --- | --- | --- | --- |
| Unit | Vitest | Contrast calc, colour suggestions, CSS gen, Zod validation | Every commit |
| Integration | Vitest + Testing Library | Token store → CSS var pipeline, Controls → Preview, Audit updates | Every PR |
| Visual Regression | Playwright + screenshots | Moodle replica renders consistently | Every PR |
| E2E | Playwright | Full flows: change → audit → save → reload → export | Nightly + pre-release |
| Selector Check | Playwright (cron) | Live Moodle selectors still exist in DOM | Weekly (GitHub Actions) |

# 6. Moodle Settings Mapping Reference

| Tool Control | Moodle Admin Path | CSS Selector / Setting |
| --- | --- | --- |
| Brand Colour | Appearance → Themes → Boost → General | Boost setting (hex value) |
| Logo (full/compact) | Appearance → Logos | File upload |
| Favicon | Appearance → Logos → Favicon | File upload |
| Navbar background | Boost → Advanced → Raw SCSS | .navbar.fixed-top { background-color } |
| Navbar text | Boost → Advanced → Raw SCSS | .navbar.fixed-top .nav-link { color } |
| Login background | Boost → Advanced → Raw SCSS | body#page-login-index { background-color } |
| Login heading | Boost → Advanced → Raw SCSS | body#page-login-index .login-heading { color } |
| Login button | Boost → Advanced → Raw SCSS | body#page-login-index #loginbtn { background-color } |
| Primary button | Boost → Advanced → Raw SCSS | .btn-primary { background-color; color } |
| Active nav tab | Boost → Advanced → Raw SCSS | .primary-navigation .nav-link.active { border-bottom-color } |
| Custom menu | Appearance → Advanced theme settings | Text field: Link¦URL |
| Site name | General → Site home settings | Text field |

# 7. Interface Layout

✅ UPDATED: Panel resizing, sticky header, Undo/Redo, zoom, keyboard shortcuts added.

## 7.1 Desktop Layout (1440px+)

Three resizable panels using react-resizable-panels:

┌────────────────────────────────────────────────────────────────┐

│  CFA Brand Sandbox      [Undo][Redo]  [Save][Compare][Export] │

├────────────╠─────────────────────────────────────╠─────────────┤

│  CONTROLS  ║  PREVIEW  [Mobile|Tablet|Desktop] [Zoom]║  AUDIT        │

│ (resize) │║                                       ║ (resize) │   │

│ ▼ Navbar  ║  ┌───────────────────────────────┐   ║ Score: 94%   │

│ [#404041]║  │ ██ CFA Logo  Dashboard  ...│   ║ ✓ Navbar     │

│ [#FFFFFF]║  │ My Courses  Home  Calendar │   ║   5.2:1 AA   │

│          ║  │ [Course Card] [Course...]  │   ║ ✓ Buttons    │

│ ▼ Button ║  │ [Enrol]  [View Course]    │   ║ ✗ Links FAIL │

│ [#336E7B]║  └───────────────────────────────┘   ║ Suggest:     │

│ [#FFFFFF]║  [Dashboard][Course][Login][Forum]  ║ Use #336E7B │

└────────────╩─────────────────────────────────────╩─────────────┘

## 7.2 Responsive Behaviour

- Tablet (768–1439px): Controls and Audit collapse to bottom drawer. Preview gets full width.

- Mobile (<768px): Single panel at a time with bottom tab nav.

## 7.3 Keyboard Shortcuts

➕ NEW: Essential for a design tool.

| Shortcut | Action |
| --- | --- |
| Ctrl + Z | Undo |
| Ctrl + Y / Ctrl + Shift + Z | Redo |
| Ctrl + S | Save configuration |
| Ctrl + E | Open export |
| Ctrl + 1 / 2 / 3 | Focus Controls / Preview / Audit |
| Escape | Close modals |

# 8. Phased Delivery Plan

✅ UPDATED: Major restructure: accessibility → Phase 0, auth scaffolding → Phase 0, responsive preview → Phase 1, undo/redo → Phase 1, Git/CI → Phase 0.

## Phase 0 — Foundation (Week 1–2)

Goal: CI/CD, auth scaffolding, accessible foundation, static preview.

- Git repo: pnpm init, .gitignore, conventional commits, branch protection on main.

- GitHub Actions CI: lint → typecheck → test → build → Vercel preview deploy.

- Next.js 14 + Tailwind. Deploy to Vercel. Environment variables.

- Supabase: all tables, RLS policies, auth config (magic link + allowlist).

- Accessibility foundation: semantic HTML, ARIA landmarks, keyboard focus, skip-to-content, reduced-motion. Non-negotiable.

- Moodle Boost replica components (navbar, dashboard, course cards).

- CSS custom properties for all theme-able values.

- Three-panel layout with react-resizable-panels. Error boundaries per panel.

- Automated selector verification script (Playwright) + weekly cron.

Deliverable: Deployed app with CI/CD, static Moodle preview, accessible foundation, auth ready.

## Phase 1 — Core Controls + Live Preview (Week 3–4)

Goal: Interactive controls with real-time preview, undo/redo, responsive viewport.

- Zustand token store + zustand-temporal for undo/redo.

- Colour picker controls: navbar, buttons, login, brand accent, links.

- Wire controls to CSS custom properties.

- CFA brand palette swatches + off-brand warning.

- Page-view tabs: Dashboard, Course, Login, Forum.

- Login page + forum page replicas.

- Responsive preview: device-width selector + zoom controls.

- Keyboard shortcuts: Ctrl+Z/Y, Ctrl+1/2/3. Sticky header with Undo/Redo.

Deliverable: Interactive tool with instant preview across 4 pages and 3 device widths.

## Phase 2 — Accessibility Engine (Week 5–6)

Goal: Real-time WCAG 2.2 AA checking.

- WCAG 2.2 luminance + contrast ratio module.

- Audit panel: colour pairs, ratios, AA/AAA badges.

- Red highlights on failing elements in preview.

- Accessible alternative suggestion algorithm.

- Accessibility score badge.

- Colour blindness simulation filters.

- Touch target + font size warnings.

Deliverable: Every colour choice instantly audited with brand-compliant suggestions.

## Phase 3 — CSS Export & Moodle Mapping (Week 7–8)

Goal: Production-ready CSS export with Moodle paths.

- Selector map (lib/moodle-selector-map.ts).

- Moodle path tooltips on every control.

- CSS template generator.

- Copy to clipboard + download .css + Ctrl+E shortcut.

- PDF export via @react-pdf/renderer.

- “Purge caches” reminder + Moodle admin link.

Deliverable: Self-service CSS export workflow.

## Phase 4 — Save, Compare, Share & Admin (Week 9–10)

Goal: Team collaboration, persistence, admin features.

- Enable Supabase Auth login. Connect to allowlist.

- Save/load config UI with Zod validation.

- Side-by-side comparison mode.

- Shareable read-only links.

- Audit log.

- Admin: Manage Brand Palette page.

- Admin: Manage Users / allowlist.

- Download all configs as JSON backup.

Deliverable: Full team workflow with persistence and admin controls.

## Phase 5 — Polish & Extended (Week 11–12)

- Typography controls (font size, line height, heading scale).

- Dark mode toggle for tool UI.

- Onboarding tour.

- WCAG 2.2 AA audit of the tool itself (axe-core + manual).

- Visual regression test baseline.

- Vercel Analytics.

- Documentation: README, contributing guide, ADRs.

# 9. Git Strategy & DevOps

➕ NEW: Entirely new section — reviewer noted “zero mention of version control, CI/CD, or development workflow.”

## 9.1 Branching Strategy

main              ← production (auto-deploys to Vercel)

└─ develop        ← integration branch

├─ feature/*   ← one branch per feature / phase task

└─ hotfix/*    ← urgent production fixes

- main is protected: PR review + passing CI required.

- develop is the default branch. Feature PRs merge into develop.

- develop merges into main for releases.

- hotfix/* branches from main, merges back into main + develop.

## 9.2 Commit Conventions

Conventional Commits for automatic changelog generation:

feat: add navbar colour picker

fix: contrast ratio calc for semi-transparent backgrounds

docs: add architecture decision record for Zustand

test: add unit tests for colour suggestion algorithm

chore: upgrade Next.js to 14.2

## 9.3 CI/CD Pipeline

| Stage | Tool | Trigger | Purpose |
| --- | --- | --- | --- |
| Lint | ESLint + Prettier | Every push | Code style |
| Type Check | tsc --noEmit | Every push | TypeScript safety |
| Unit Tests | Vitest | Every push | Core logic |
| Integration | Vitest + Testing Library | PR to develop | Component interaction |
| Build | next build | PR to develop | Catch build errors |
| Preview Deploy | Vercel | PR to develop | Stakeholder review URL |
| Visual Regression | Playwright | PR to develop | UI drift detection |
| E2E | Playwright | Nightly + PR to main | Full workflow |
| Selector Check | Playwright (cron) | Weekly Sunday 2am UTC | Moodle selector validity |
| Production Deploy | Vercel | Merge to main | Auto-deploy |

## 9.4 Environment Variables

| Variable | Where | Purpose |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | .env.local + Vercel | Supabase project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | .env.local + Vercel | Public anon key |
| SUPABASE_SERVICE_ROLE_KEY | Vercel only | Admin ops (never in .env.local) |
| MOODLE_SITE_URL | .env.local + Vercel | Selector verification script |

Rule: Never commit .env.local. The .gitignore includes .env* from day one.

# 10. Non-Functional Requirements

➕ NEW: Covers performance, auth, tool accessibility, reliability, offline.

## 10.1 Authentication & Access Control

- Supabase Auth with email magic links (passwordless).

- Admin manages email allowlist. Only listed emails can register.

- Roles: admin (full), editor (own configs + view all), viewer (read-only).

- RLS policies enforce access at database level.

## 10.2 Performance Budgets

| Metric | Target | Measurement |
| --- | --- | --- |
| Lighthouse Performance | ≥ 90 | Lighthouse CI |
| First Contentful Paint | < 1.5s | Vercel Analytics |
| Preview load (post-framework) | < 2s on 4G | Performance observer |
| Token change → preview update | < 100ms | Performance observer |
| CSS export generation | < 500ms | Unit test benchmark |
| JS bundle size | < 300KB gzipped | next build output |

## 10.3 Tool Accessibility

Non-negotiable. An accessibility tool from an accessibility org must itself be accessible.

- WCAG 2.2 AA compliance for the tool interface.

- Semantic HTML: heading hierarchy, landmarks (nav, main, aside).

- Full keyboard navigation: all controls, panels, modals.

- ARIA labels on interactive elements. Live regions for audit updates.

- Skip-to-content link. Reduced-motion support.

- Screen reader tested: NVDA + VoiceOver.

- Keyboard-usable colour pickers.

- Focus indicators: 2px minimum, 3:1 contrast (SC 2.4.11).

## 10.4 Reliability

- Error boundaries per panel with friendly fallback UI.

- Autosave: token state to localStorage every 10s (crash recovery).

- Config backup: download all as JSON.

## 10.5 Offline Capability

Deferred to v2. Core requires Supabase for save/load. Service Worker + IndexedDB can be added post-v1.

# 11. Success Metrics

| Metric | Target | How Measured |
| --- | --- | --- |
| Time to preview a change | < 5s (vs ~15 min) | User testing |
| CSS errors on live site | Zero | Incident log |
| WCAG 2.2 AA compliance (live site) | 100% | Tool audit before export |
| Team using tool before live changes | 100% | Audit log entries |
| Saved configs per quarter | > 5 | Supabase query |
| Stakeholder review time | < 1 day (vs ~1 week) | Shareable link usage |
| Tool itself passes WCAG 2.2 AA | Zero axe-core violations | Automated + manual |

# 12. Risks & Mitigations

| Risk | L | I | Mitigation |
| --- | --- | --- | --- |
| Moodle Cloud updates break selectors | M | H | Automated weekly Playwright check. Versioned selector map. Old exports preserved. |
| Preview diverges from real Moodle | M | M | Periodic visual comparison. “Approximation” disclaimer. |
| Supabase free tier exceeded | L | L | ~10 users. Monitor. Upgrade to Pro ($25/mo) if needed. |
| Team forgets cache purge | H | L | Prominent reminder + direct Moodle admin link. |
| Tool has accessibility issues | M | H | Phase 0 foundation. axe-core in CI. Manual testing Phase 5. |
| Token schema migration breaks configs | L | H | Zod validation. Migration scripts. JSON backup. |
| Developer leaves mid-build | M | M | Docs, ADRs, typed codebase, CI/CD. Any React dev can onboard. |

# 13. Future Opportunities (Beyond v1)

- Moodle API integration (if self-hosted): apply themes directly via Web Services API.

- AI-powered suggestions: LLM-generated accessible colour palettes.

- Multi-site support: separate profiles per training programme.

- W3C Design Token export for Figma/Storybook.

- Content-level accessibility: heading hierarchy, link text, alt text.

- Community template library.

- Offline PWA: Service Worker + IndexedDB.

- PostHog analytics.

# 14. Project Structure

✅ UPDATED: Expanded: test dirs, admin pages, Zod, error boundaries, GitHub Actions.

cfa-brand-sandbox/

├── .github/workflows/

│   ├── ci.yml                     # Lint → typecheck → test → build

│   └── selector-check.yml         # Weekly Moodle selector verification

├── app/

│   ├── layout.tsx                 # Root: sticky header, panels, error boundaries

│   ├── page.tsx                   # Main sandbox

│   ├── share/[slug]/page.tsx       # Shared read-only view

│   └── admin/

│       ├── palette/page.tsx        # Manage Brand Palette

│       └── users/page.tsx          # Manage Users / allowlist

├── components/

│   ├── controls/                  # Left panel

│   │   ├── NavbarControls.tsx / ButtonControls.tsx / LoginControls.tsx

│   │   ├── TypographyControls.tsx

│   │   └── ColourPicker.tsx        # Picker + CFA swatches + WCAG badge

│   ├── preview/                   # Centre panel

│   │   ├── MoodleShell.tsx         # CSS var wrapper + device width + zoom

│   │   ├── DashboardPage / CoursePage / LoginPage / ForumPage.tsx

│   ├── audit/                     # Right panel

│   │   ├── AuditPanel.tsx / ContrastCard.tsx / ScoreBadge.tsx

│   │   └── ColourBlindFilter.tsx

│   ├── export/

│   │   ├── CssExporter.tsx / PdfExporter.tsx / MoodlePathTooltip.tsx

│   └── ui/                        # Shared primitives

│       ├── ErrorBoundary.tsx / SkipToContent.tsx / KeyboardShortcuts.tsx

├── lib/

│   ├── accessibility.ts           # WCAG calc, suggestions

│   ├── colour-blindness.ts        # SVG filter matrices

│   ├── css-generator.ts           # Token → plain CSS

│   ├── moodle-selector-map.ts     # Token ↔ Moodle path ↔ selector

│   ├── supabase.ts                # Client config

│   └── tokens.ts                  # Defaults + Zod schema + types

├── store/

│   └── theme-store.ts             # Zustand + zustand-temporal

├── tests/

│   ├── unit/       accessibility.test.ts, css-generator.test.ts, tokens.test.ts

│   ├── integration/  token-pipeline.test.ts, audit-panel.test.ts

│   └── e2e/        sandbox.spec.ts, save-load.spec.ts, selector-check.spec.ts

├── .env.example / .gitignore / README.md

# Appendix A: Key Algorithms

## A.1 WCAG 2.2 Contrast Ratio

function getRelativeLuminance(hex: string): number {

const r = parseInt(hex.slice(1,3), 16) / 255;

const g = parseInt(hex.slice(3,5), 16) / 255;

const b = parseInt(hex.slice(5,7), 16) / 255;

const [R, G, B] = [r, g, b].map(c =>

c <= 0.03928 ? c / 12.92 : Math.pow((c + 0.055) / 1.055, 2.4)

);

return 0.2126 * R + 0.7152 * G + 0.0722 * B;

}

function getContrastRatio(fg: string, bg: string): number {

const L1 = Math.max(getLuminance(fg), getLuminance(bg));

const L2 = Math.min(getLuminance(fg), getLuminance(bg));

return (L1 + 0.05) / (L2 + 0.05);

}

function checkWCAG(ratio: number) {

return {

aa: ratio >= 4.5,       // Normal text

aaLarge: ratio >= 3.0,  // Large text (18pt+ or 14pt+ bold)

aaa: ratio >= 7.0,      // Enhanced contrast

};

}

## A.2 Accessible Colour Suggestion

- Check CFA palette colours against current background. Pick nearest passing colour (CIEDE2000 distance).

- If no brand colour passes, darken/lighten original (adjust HSL L) until 4.5:1 reached.

- Display suggestion with new ratio + one-click apply.

## A.3 CSS Template Generation

function generateCSS(tokens: ThemeTokens): string {

return `

/* CFA Brand Sandbox - Generated ${new Date().toISOString()} */

/* --- NAVBAR --- */

.navbar.fixed-top {

background-color: ${tokens.navbarBg} !important;

}

.navbar.fixed-top .nav-link,

.navbar.fixed-top .navbar-brand {

color: ${tokens.navbarText} !important;

}

/* ... etc for each token group */

`.trim();

}

End of Document — CFA Brand Sandbox PRD v0.2 — February 2026